New York State

Department of Health

Continuing Medicaid Eligibility Modernization

Deliverable Expectations Document (DED)

DED-37 Cloud Native Architecture and Initial Implementation Roadmap

November 10, 2025

Version 1.0.0

Document Control Information

Document Information

| Document Identification | Deliverable Expectations Document (DED) #37 |
| --- | --- |
| Document Name | Cloud Native Architecture and Initial Implementation Roadmap |
| Project Name | Continuing Medicaid Eligibility Modernization |
| Client | New York State Department of Health Office of Health Insurance Programs (DOH OHIP) |
| Document Author | Redacted |
| Document Version | v1.0.0 |
| Document Type | DED |
| DDI Phase | Completion of Technology Improvement Strategy - Cloud Native Architecture |

Document Edit History

| Version | Date | Addition/Modifications | Prepared/Revised by |
| --- | --- | --- | --- |
| v0.0.1 | 10/03/2025 | Initial submission | Redacted |
| v0.0.2 | 10/22/2025 | Addressed DOH review comments | Redacted |
| v0.0.3 | 10/24/2025 | Clean copy review | Redacted |
| v1.0.0 | 11/04/2025 | Prepared for transmittal | Redacted |
|  | 11/10/2025 | Addressed transmittal comment | Redacted |

Table of Contents

1	Deliverable Acceptance Overview	1

1.1	Roles and Responsibilities	1

1.2	Deliverable Schedule	1

2	Deliverable Acceptance Criteria	2

2.1	Common Deliverable Acceptance Criteria	2

2.2	Deliverable Specific Acceptance Criteria	2

3	Deliverable Requirements from the Contract	3

3.1	Contract Section Reference	3

4	Deliverable Outline	4

4.1	Introduction	4

4.2	Purpose	4

4.3	Scope	4

4.3.1	Out of Scope	4

4.4	Objectives	4

4.5	Architecture Overview	5

4.5.1	Conceptual Architecture	5

4.5.2	Infrastructure Architecture	5

4.5.3	Serverless Architecture	5

4.5.4	Deployment Architecture	5

4.5.5	Application Programming Interface Gateway	6

4.5.6	Reference Architecture/Technology Stack	6

4.6	Deployment Strategy	6

4.6.1	Containerization	6

4.6.2	Deployment Pipelines Continuous Integration/Continuous Deployment	6

4.7	NextGen Core Framework Overview	6

4.7.1	NextGen Core Framework	6

4.8	Security and Compliance	7

4.8.1	Security Governance	7

4.8.2	Security Architecture	7

4.9	Monitoring and Observability	7

4.10	Incremental Modernization Approach	7

4.10.1	Current and Future State Assessment	7

4.10.2	Modernization Roadmap	8

4.10.3	Timeline and Milestone	8

4.10.4	Proof of Concept/Prototype	8

4.10.5	Objectives of the Proof of Concept /Prototype	8

5	Appendix	9

5.1	Appendix A: Terms and Definitions	9

Table of Tables

Table 1-1: Roles and Responsibilities	1

Table 1-2: DED and Deliverable Schedule	2

Table 2-1: Common Deliverable Acceptance Criteria	2

Table 2-2: Deliverable Specific Acceptance Criteria	2

Table 3-1: Contract Section Reference	3

Table 5-1: Terms and Definitions	9

# Deliverable Acceptance Overview

The New York State Department of Health (DOH) Office of Health Insurance Programs (OHIP) accepts the Cloud Native Architecture and Initial Implementation Roadmap deliverable (Individual Statement of Work (ISOW) Deliverable #37) upon approval of this deliverables expectations document (DED).

In accordance with the deliverables review process, approval of this document signifies DOH OHIP and Deloitte reaching agreement on the DED structure, plan for submission, and expectations of this deliverable.

## Roles and Responsibilities

The following table identifies the staff involved in the deliverable process from DOH OHIP and Deloitte.

| Role | Name | Responsibility | Organization |
| --- | --- | --- | --- |
| Deliverable Owner | Redacted | Responsible for the development of the DED and the deliverable. | Deloitte |
| Deliverable QA Reviewer | Redacted | Reviews that the deliverable addresses the contract requirements. | Deloitte |
| Sign-off Approver | Redacted | Responsible for final signature and approval of the DED and deliverable. | DOH OHIP |

Table 1-1: Roles and Responsibilities

## Deliverable Schedule

The following table outlines key dates during the deliverable creation, review, and submission process as indicated in the Project Work Plan. This DED will follow a 5|3|3 review cycle. The deliverable will follow a 5|3|3|2|3 review cycle upon submission. The dates mentioned in the table below are the planned submission dates and not the actual dates. For the most current dates, refer to the Baselined Work Plan and Schedule.

| Key Activity | Planned Due Date | Organization |
| --- | --- | --- |
| Submit DED | 10/03/2025 | Deloitte |
| Complete DED Review (5 days) | 10/10/2025 | DOH OHIP |
| Update DED with Review Comments and Resubmit (3 days) | 10/16/2025 | Deloitte |
| Approve DED (3 days) | 10/21/2025 | DOH OHIP |
| Submit DED for Transmittal | 10/24/2025 | Deloitte |
| Submit Deliverable | 11/05/2025 | Deloitte |
| Complete Deliverable Review (5 days) | 11/13/2025 | DOH OHIP |
| Update Deliverable with Review Comments and Resubmit (3 days) | 11/18/2025 | Deloitte |
| Complete Deliverable Review (3 days) | 11/21/2025 | DOH OHIP |
| Update Deliverable with Review Comments and Resubmit (2 days) | 11/25/2025 | Deloitte |
| Complete Deliverable Review (3 days) | 12/02/2025 | DOH OHIP |
| Submit Deliverable for Transmittal | 12/05/2025 | Deloitte |

Table 1-2: DED and Deliverable Schedule

# Deliverable Acceptance Criteria

The sections below outline the deliverable acceptance criteria expected to be met through the final delivery of the deliverable. The deliverable is considered approved when all deliverable acceptance criteria have been satisfied, and DOH OHIP provides an approval by the deliverable approver(s).

## Common Deliverable Acceptance Criteria

The following common deliverable acceptance criteria apply to the DED and the deliverable.

| No. | Criterion |
| --- | --- |
| 1 | This deliverable leverages the existing DOH OHIP framework deliverables and project management plan deliverables. The sections identified in the Deliverable Outline section of this document with an “*” indicate that these sections contain content from the existing documentation sources. |
| 2 | Deliverable documents should be organized in a structured manner and be professional in presentation. |
| 3 | Deliverable documents should be consistent throughout in style and quality. |
| 4 | The DED and the deliverable shall be developed and submitted through the formal deliverable review process, as outlined in the project management plan and agreed upon by Deloitte and DOH OHIP. |
| 5 | Delivery of this deliverable will follow the deliverable submission process as outlined in the project management plan. |

Table 2-1: Common Deliverable Acceptance Criteria

## Deliverable Specific Acceptance Criteria

The following acceptance criteria apply to the deliverable.

| No. | Criterion |
| --- | --- |
| 1 | The deliverables will be delivered in Microsoft Word or other format as agreed upon between Deloitte and DOH OHIP from the Deloitte Project Management Office (PMO) (the DOH OHIP PMO transmittals mailbox) and final approval will be documented via a written approval from the designated DOH OHIP approver(s). |
| 2 | The final version of the deliverable and the deliverable acceptance will be stored and maintained on the DOH OHIP SharePoint site. |

Table 2-2: Deliverable Specific Acceptance Criteria

# Deliverable Requirements from the Contract

This section details any relevant contract requirements that will be addressed by the deliverable. Additionally, if any sub plans are part of the deliverable, the sub plan should be listed in this section.

## Contract Section Reference

Refer to ISOW3 Section 7, Deliverables.

| Requirement/ Contract ID | Description |
| --- | --- |
| Deliverable #37 - Cloud Native Architecture and Initial Implementation Roadmap | This deliverable identifies the objectives for Cloud Native Architecture needs for the Medicaid Eligibility and Client Management (MECM) system and/or future systems projects. This deliverable includes the following sections: Cloud Native Architecture Vision and Objectives High-Level Architecture Documenting and defining current Capabilities Identifying a future state Landscape and targeted Business Use Cases Initial Implementation Roadmap |

Table 3-1: Contract Section Reference

# Deliverable Outline

This section of the DED provides a description of the deliverable as well as an outline of the deliverable components. The section numbering in the scope below corresponds to the section numbering in the deliverable.

## Introduction

This section introduces the deliverable.

DOH OHIP is embarking on implementing the Cloud Native Architecture program, which will enable the monolith Java application to be modernized into several cloud native services supported by the New York Medicaid system, making the application easier to maintain, deploy, and operate. DOH OHIP seeks to engage Deloitte to conduct an assessment to establish a cloud native service platform.

## Purpose

This section provides the purpose of the deliverable.

This deliverable identifies the objectives for cloud native services needs for the MECM system and/or future systems projects as mentioned in Deliverable #37 as part of ISOW3 deliverables for MECM and Appeals Management System (AMS).

## Scope

This section provides the scope of the deliverable.

The scope of Cloud Native Architecture and Initial Implementation Roadmap includes:

Cloud Native and Serverless Architecture Vision and Objectives

High Level Architecture

Documenting and Defining Current Capabilities

Identifying a Future State Landscape and Targeted Business Use Cases

Initial Implementation Roadmap

### Out of Scope

This section provides a list of what is out of scope for the deliverable. Out of scope refers to items that will not be pursued, implemented, or analyzed as part of the current effort.

## Objectives

This section details the objectives of the deliverable.

The objective is to design and implement a scalable cloud native architecture that enables modular development, independent deployment, and efficient maintenance of business functionalities. The goal is to decompose the monolithic application into services, each responsible for a specific domain, thereby improving system agility, fault isolation, and resource utilization. This implementation will leverage containerization, Application Programming Interface (API) gateways, and automated Continuous Integration and Continuous Delivery (CI/CD) pipelines to highlight robust integration, security, and rapid delivery of new features.

## Architecture Overview

This section provides an overview of the MECM Cloud Native Service system architecture.

### Conceptual Architecture

This section describes conceptual architecture.

Conceptual architecture for cloud native services refers to a high-level, abstract blueprint that outlines how microservices interact, communicate, and are organized within a system. It is not concerned with specific technologies or implementation details, but rather with the overall approach, design patterns, principles, and relationships among system components. Some key elements of conceptual architecture are:

Service Decomposition

API Gateway

Service Communication

Data Management

Service Discovery

Security

Monitoring & Logging

Resilience & Scalability

### Infrastructure Architecture

This section describes the infrastructure architecture.

Infrastructure architecture for microservices refers to the underlying technical environment and supporting components required to deploy, run, scale, and manage microservices effectively. Unlike conceptual architecture, which focuses on service boundaries and interactions, infrastructure architecture deals with the physical and virtual resources, platforms, and operational mechanisms that enable microservices to function reliably in production.

### Serverless Architecture

This section provides details of the serverless architecture.

Serverless architecture is a cloud computing model where developers build and run applications without managing underlying servers. In this approach, cloud providers automatically handle infrastructure, scaling, and resource allocation, allowing teams to focus on writing code while paying only for actual usage rather than pre-allocated capacity.

Serverless can refer to serverless functions, such as Amazon Web Services (AWS) Lambda, or serverless containers, where the cloud vendor manages all compute resources. This means clients do not need to provision, patch, or scale servers themselves. Potential options for serverless containers include AWS Elastic Kubernetes Service (EKS) Fargate, which allows Kubernetes pods to run without managing servers, or Red Hat OpenShift Service on AWS (ROSA), which provides a managed container platform with serverless capabilities. In all cases, the responsibility for computing management shifts from the client to the cloud provider, simplifying operations and improving scalability. Cloud Native Services architecture is a software design approach where an application is structured as a collection of small and autonomous services. Each service is responsible for a specific business capability and can be developed, deployed, modified, and scaled independently.

### Deployment Architecture

This section provides details of the deployment architecture.

Deployment architecture for cloud native services describes how individual services are packaged, distributed, and run in various environments (development, testing, production). It focuses on the arrangement of infrastructure components, deployment strategies, and automation required to reliably deliver microservices on a scale.

### Application Programming Interface Gateway

This section provides details of the integration architecture for MECM.

This section also describes how cloud native services are invoked from front-end components within MECM along with describing the interfaces connectivity with various trading partners. It also describes API access management for the hosted MECM API, including:

Communication between the API within MECM (Internal)

Communication with trading partners (External)

### Reference Architecture/Technology Stack

This section provides details of the reference architecture for MECM.

A reference architecture for cloud native services provides a standardized blueprint for building, deploying, and operating microservices-based systems. It outlines recommended components, integration patterns, and best practices, serving as a guide for teams to design robust, scalable solutions. The technology stack refers to the specific tools, frameworks, and platforms used to implement the architecture.

## Deployment Strategy

This section provides an overview of the MECM Cloud Native Services deployment strategy.

### Containerization

This section provides details of the container architecture.

Container architecture refers to the design and organization of software systems using containers which are light weight and portable units. Containerization is a way to package all components of an application or business service (code, runtime, libraries, settings, etc.) together into a single executable unit. Containerization helps add scalability and portability for the business services and will be the right approach for MECM.

### Deployment Pipelines Continuous Integration/Continuous Deployment

This section describes the deployment pipelines for CI/CD.

Deployment pipelines for CI/CD are automated workflows that streamline the process of building, testing, and releasing software. They enable developers to integrate code changes frequently, validate them through automated tests, and deploy updates to production or staging environments efficiently and reliably, reducing manual intervention and accelerating delivery cycles.

## NextGen Core Framework Overview

This section provides an overview of the MECM Cloud Native Services NextGen Core Framework.

### NextGen Core Framework

This section details the NextGen Core Framework.

A NextGen Core Framework in the context of cloud native services refers to a modern, foundational set of tools, libraries, and architectural patterns designed to accelerate the development, deployment, and management of microservices-based systems. These frameworks embody best practices for scalability, resilience, automation, and developer productivity, often leveraging the latest advancements in cloud-native technologies.

## Security and Compliance

This section provides an overview of the MECM Cloud Native Services system, security, and compliance.

### Security Governance

This section outlines the security governance for the MECM Cloud Native Services system.

Security governance in the context of cloud native services refers to the set of policies, processes, and controls that secure design, development, deployment, and operation of microservice-based systems. It establishes accountability, standardizes practices, and aligns security objectives with business goals across distributed services.

### Security Architecture

This section provides details of the security architecture for the MECM Cloud Native Services system.

Security architecture for cloud native services refers to the structured design of security controls, mechanisms, and patterns that protect microservice-based systems from threats and vulnerabilities. It shows that security is embedded throughout the lifecycle and interactions of cloud native services, rather than being an afterthought. Cloud native service architecture security principles including zero-trust policy, the principle of least privilege, API Gateways for centralized security control will be leveraged to highlight secure service-to-service communication.

This section will also include how security patching will be handled based on the chosen managed containerization platform.

## Monitoring and Observability

This section provides details of the monitoring and logging practices for the MECM Cloud Native Services environments.

Monitoring and logging are essential practices in cloud native services environments to highlight system reliability, security, and performance. Due to the distributed and dynamic nature of microservices, these practices help teams observe, troubleshoot, and optimize the entire ecosystem.

Performance monitoring is crucial in cloud native service architecture because each service operates independently and communicates over a network, making it harder to detect bottlenecks or failures. Effective monitoring helps teams track resource usage, latency, and errors across distributed components, ensuring reliability, scalability, and quick troubleshooting in complex systems.

## Incremental Modernization Approach

This section provides an overview of the MECM Cloud Native Service Incremental Modernization Approach.

### Current and Future State Assessment

This section provides details of the current and future state architecture.

The current system architecture is a monolithic application, where all business logic, data access, and user interface components are tightly coupled and deployed as a single unit. The future state will be characterized by a distributed cloud native service architecture, where each service is independently deployable, scalable, and maintainable. This will enable faster innovation, improved resilience, and streamlined operations, as failures and updates are isolated to individual services rather than impacting the entire system.

### Modernization Roadmap

This section describes the modernized roadmap that will be used for transitioning to cloud native service, which begins with a comprehensive assessment of the existing monolithic system to identify modular boundaries and prioritize functionalities for extraction. Ultimately, this phased approach enables a scalable, resilient, and agile architecture that supports ongoing innovation and business growth.

### Timeline and Milestone

This section outlines the timeline and milestones for implementing the MECM Cloud Native Service Incremental Modernization Approach.

The incremental modernization plan will be executed according to a phased timeline, with clearly defined milestones to track progress and alignment with project objectives.

### Proof of Concept/Prototype

This section describes the proof of concept (POC) that will be developed to validate the proposed Cloud Native Service Architecture and technology stack.

A POC or prototype will be developed to validate key aspects of the proposed cloud native service architecture and technology stack on AWS. The POC will serve as an early demonstration of core functionalities, integration patterns, and performance benchmarks, helping to de-risk the overall modernization effort and inform subsequent phases.

### Objectives of the Proof of Concept /Prototype

This section provides the objectives of the POC.

Demonstrate feasibility of deploying cloud native service using AWS services (e.g., EKS Fargate, ROSA, Lambda, API Gateway)

Validate integration with existing systems and data sources

Assess security controls and compliance alignment within the AWS environment

Test scalability, reliability, and performance under representative workloads

Gather stakeholder feedback to refine requirements and design

# Appendix

## Appendix A: Terms and Definitions

The following table outlines terms used throughout the document and their corresponding definitions.

| Term | Definition |
| --- | --- |
| AMS | Appeals Management System |
| API | Application Programming Interface |
| AWS | Amazon Web Services |
| CI/CD | Continuous Integration and Continuous Delivery |
| DED | Deliverable Expectations Document |
| DOH | Department of Health |
| EKS | Elastic Kubernetes Service |
| ISOW | Individual Statement of Work |
| MECM | Medicaid Eligibility and Client Management |
| OHIP | Office of Health Insurance Programs |
| POC | Proof of Concept |
| PMO | Project Management Office |
| ROSA | Red Hat OpenShift Service on AWS |

Table 5-1: Terms and Definitions

This reflects the updated deliverable name as per MECM-79578

This reflects the updated deliverable name as per MECM-79578